## Slide 1
Weekly Deployment Update
2026-W03
Generated: 2026-01-18 21:49:58 UTC

## Slide 2
Deployed Last Week | Expected Next 14 Days
Frontend (Deployed)
• FE-102: Add dark mode toggle
• FE-104: Update form validation messages
Backend (Deployed)
• BE-202: Add rate limiting to API endpoints
Frontend (Upcoming)
• FE-105: Build user settings page [2026-01-21]
• FE-106: Add export to PDF feature [2026-01-25]
• FE-107: Implement notification center [TBD]
• FE-108: Add keyboard shortcuts help modal [2026-01-28]
• FE-113: Implement lazy loading for images [2026-01-24]
Backend (Upcoming)
• BE-204: Add batch processing endpoint [2026-01-20]
• BE-205: Implement audit logging [2026-01-23]
• BE-206: Add GraphQL support [2026-01-30]
• BE-212: Add caching layer for API responses [2026-01-26]

## Slide 3
Team Focus Items
Checkout Revamp
• FE-109: Redesign checkout flow
• BE-207: Migrate to new payment processor
Analytics
• FE-110: Build A/B testing framework
• BE-208: Implement feature flags service
• DATA-401: Build analytics dashboard
Other Focus Items
• BE-209: Update deprecated dependencies

## Slide 4
Risks & Blockers
⚠ FE-111: Third-party widget integration failing
→ Waiting for vendor API fix
⚠ BE-210: Database migration script
→ Requires DBA approval for production
⚠ BE-211: SSL certificate renewal
→ Pending security team review